Requirements Traceability Matrix

Project 37 | Group 19 — Aletheia's Zetetes | CSIT321 — A4 submission

Status as of: 26 Jul 2026 (Sprint 5 baseline)

# 1. Functional Requirements

| FR ID | Requirement | Priority | Origin | Source User Story | Status | Evidence |
| --- | --- | --- | --- | --- | --- | --- |
| FR-001 | User Authentication | Must | A2 Base | US-A1, US-S1, US-L1 | Implemented | JWT authentication, login system |
| FR-002 | Role-Based Access Control | Must | A2 Base | US-A1, US-S1, US-L1 | Implemented | Student/Lecturer/Admin role permissions |
| FR-003 | Document Upload (PDF) | Must | A2 Base | US-L1 | Implemented | Document upload interface |
| FR-004 | Text Extraction | Must | A2 Base | US-L1 | Implemented | PDF text extraction pipeline |
| FR-005 | Document Chunking | Must | A2 Base | US-L1, US-L4 | Implemented | Chunking pipeline |
| FR-006 | Embedding Generation | Must | A2 Base | US-L1 | Implemented | SentenceTransformer embeddings |
| FR-007 | Vector Indexing | Must | A2 Base | US-L1, US-S5 | Implemented | ChromaDB vector storage |
| FR-008 | Semantic Search | Must | A2 Base | US-S1, US-S5 | Implemented | ChromaDB retrieval |
| FR-009 | Natural Language Query | Must | A2 Base | US-S1 | Implemented | Student chat interface |
| FR-010 | LLM-Grounded Answers | Must | A2 Base | US-S1, US-S2 | Implemented | Ollama response generation |
| FR-011 | Source Citation Display | Must | A2 Base | US-S2 | Implemented | Citation display in responses |
| FR-012 | Async Indexing with Status | Must | A2 Additional | US-L1, US-L4 | Implemented | Live chunk→embed→ChromaDB indexing (Sprint 5); was fixture-backed at A3, now real for both seeded corpus and lecturer uploads |
| FR-013 | Multi-Course Support | Must | A2 Additional | US-S5, US-A2 | Implemented | Course-specific retrieval |
| FR-014 | Single-Turn Q&A | Must | A2 Base | US-S1 | Implemented | Student Q&A interface |
| FR-015 | Structured Logging | Must | A2 Additional | US-A6 | Partial | Backend logging support |
| FR-016 | Graceful Fallback – No Course Material Found | Must | A2 Additional | US-S7 | Implemented | Unsupported-answer handling |
| FR-017 | Secrets Management | Must | A2 Additional | Security Foundation | Implemented | Environment variables (.env) |
| FR-018 | Password Hashing | Must | A2 Additional | US-A1 | Implemented | bcrypt password hashing; PostgreSQL user authentication |
| FR-019 | Document Upload (PPTX) | Should | A2 Additional | US-L1 | Implemented | PPTX upload support |
| FR-020 | Document Upload (DOCX) | Should | A2 Additional | US-L1 | Implemented | DOCX upload support |
| FR-021 | Multi-Turn Conversations | Should | A2 Additional | US-S3 | Implemented | Chat history and conversation context |
| FR-022 | Saved Conversation Sessions | Should | A2 Additional | US-S4, US-S8 | Implemented | Conversation history feature |
| FR-023 | Admin Usage Dashboard | Should | A2 Additional | US-A5 | Partial | Live KPI tiles via /api/admin/stats (Sprint 5 rev 3); user provisioning (“Add User”) intentionally disabled |
| FR-024 | Audit Log Review | Should | A2 Additional | US-A6 | Partial | Logging and audit functionality |
| FR-025 | Rate Limiting | Should | A2 Additional | Platform Protection | Planned | Planned for production deployment |
| FR-026 | Document Management | Should | A2 Additional | US-L1, US-L3 | Implemented | Lecturer document management interface |
| FR-027 | Confidence Scoring | Should | A2 Additional | US-S6 | Implemented | Confidence indicator displayed with responses |
| FR-028 | Retrieval Accuracy Benchmarks | Should | Added Sprint 5 | US-L6, US-A5 | Partial | Fixture-mode 31-query benchmark (6 PASS/6 PARTIAL/19 FAIL) + live 5-query manual QA with citations; no formal Precision@5/Recall@10 computed against the live ChromaDB backend yet |
| FR-029 | Export Conversation to PDF | Could | A2 Additional | US-S8 | Planned | Future enhancement |
| FR-030 | Topic Summarisation | Could | Added Sprint 6 | US-S8 | Planned | Sprint 6 feature |
| FR-031 | Query Suggestions | Could | Added Sprint 6 | US-S3 | Planned | Suggested follow-up questions |
| FR-032 | Dark Mode | Could | Added Sprint 6 | UI Enhancement | Planned | UI enhancement |
| FR-033 | Usage Analytics Export | Could | A2 Additional | US-A5 | Planned | CSV export functionality |

# 2. Non-Functional Requirements

| NFR ID | Requirement | Priority | Origin | Category | Status | Evidence |
| --- | --- | --- | --- | --- | --- | --- |
| NFR-001 | System Response Latency | Should | A2 Base | Performance | Partial | Warm queries observed 2.55–4.17s; cold-start ~45s mitigated by warm-up (Sprint 5 rev 3, elapsed_ms=164 post warm-up) |
| NFR-002 | Data Isolation Across Courses | Must | A2 Base | Security Foundation | Implemented | ChromaDB course_id metadata filter; A3 report Fig. 6 cross-course retrieval test |
| NFR-003 | Accessibility (WCAG AA Contrast) | Should | A2 Additional | Usability | Implemented | S5-T09, merged PR #36 |
| NFR-004 | Deployment Portability (GPU-optional) | Must | A2 Base | Platform Protection | Partial | GPU moved to compose overlay (QA-DEPLOY-001 resolved); not yet verified via a clean-machine dry run – Sprint 6 T25/T26/T31 |
| NFR-005 | Automated Regression Test Coverage | Should | A2 Additional | Maintainability | Implemented | 112 tests passing, Sprint 5 QA revision 3 |
| NFR-006 | Storage Capacity Planning | Could | A2 Base | Scalability | Planned | Design-stage estimate only (~8.5–10GB for 10 courses/50 docs/500 pages); not measured against real load |
| NFR-007 | Session/Auth Token Expiry & Invalidation | Must | A2 Base | Security Foundation | Implemented | Logout invalidates JWT; verified 401 on subsequent request |
| NFR-008 | Model Warm-Up (Cold-Start Mitigation) | Could | Added Sprint 5 | Performance | Implemented | src/api/warmup.py; verified live status=ok, elapsed_ms=164 |