SPRINT 4 — SPONSOR REVIEW

EduRAG: An AI-Powered Course Assistant Using Retrieval-Augmented Generation

CSIT321 — Project 37 | Group 19 | University of Wollongong | 13 May 2026

# 1. Sprint 4 Overview

Sprint 4 ran from 29 April to 13 May 2026. The primary goals were to finalise and submit Assessment 2, advance the Flask API backend, wire the Streamlit frontend to real HTTP calls, and lay the foundation for the Sprint 5 full RAG integration. This document summarises the outcomes of the Sprint 4 sponsor review meeting held with Prof. Jun Yan on 13 May 2026.

# 2. Sprint 4 Accomplishments

2.1 Assessment 2 Submission

Assessment 2 was finalised and submitted to Moodle on 8 May 2026, meeting the hard deadline. A two-person proofreading review (Binh and Tai) was conducted, and Appendix G was fixed and updated. The report comprehensively covers all required sections including architecture, requirements, API specification, and the PoC results.

2.2 Flask API Backend

A Flask API wrapper was developed with five core endpoints:

- Authentication: login, logout, token refresh.

- Document management: upload, list, delete.

- Query: submit question, retrieve RAG-grounded answer with source citations.

- Session history: retrieve and manage conversation sessions.

- Admin: user management and system overview.

The API specification (docs/api_spec.yaml) was updated in OpenAPI 3.0.3 format and re-validated with Swagger Editor.

2.3 Streamlit Frontend Integration

The Streamlit application (app/main.py) was successfully wired to the Flask API using real HTTP calls, replacing the previous dummy-backend prototype. The UI branding was finalised and documented in design_system.md. A set of annotated interface screenshots was captured for the A3 report (docs/a3_interface_demo/).

2.4 RAG Pipeline and Testing

The RAG benchmark was rerun against the 31-question test corpus, with per-query results documented in docs/test_results_sprint4.md. The chunker was extended to support PPTX and DOCX input formats with passing pytest tests, and the sample corpus was expanded with three additional documents. The embedder was also extracted into a standalone module (src/vector_retriever/embedder.py).

2.5 Documentation

A comprehensive supervisor consultation evidence map was produced, recording how each supervisor recommendation translated into a project decision. The market analysis and project rationale document was completed, providing competitive context and justification for the EduRAG approach.

# 3. Supervisor Feedback from Review Meeting

3.1 Demo Strategy and Competitive Differentiation

Prof. Jun Yan's primary feedback focused on how the team will demonstrate EduRAG's competitive advantages over general-purpose large language models (LLMs) at the final demonstration and tech expo. He emphasised that the team must clearly articulate:

- The specific limitations of generic LLMs — including hallucination, inability to access course-specific materials, and unverifiable source quality.

- How EduRAG is purpose-built to address those limitations through lecturer-controlled content, ChromaDB retrieval with source citations, and course-scoped responses.

- Tangible proof, demonstrated through the working system, that those limitations are resolved in EduRAG's platform.

3.2 Marketing Strategy and Tech Expo

The supervisor confirmed that a video shoot is required for the tech expo in October. The team must construct a marketing narrative that:

- Identifies the problems that exist for students and lecturers when relying on generic LLMs for course-related queries.

- Presents EduRAG as a targeted solution, designed specifically to address those problems.

- Demonstrates results with evidence — showing EduRAG's accuracy and source grounding versus a generic model on the same questions.

Prof. Jun Yan drew an analogy to a university library AI tool, which successfully differentiated itself by emphasising that responses were drawn exclusively from verified library resources. This framing — curated, reliable sources vs the unverified open internet — is a model the team should adapt for EduRAG's positioning.

3.3 Demonstration Question Design

| Approach | Description |
| --- | --- |
| Targeted Questions | Course-specific queries closely grounded in uploaded lecture materials, where EduRAG returns a precise, cited answer and a generic LLM returns vague or hallucinated content. |
| Complex Queries | Multi-concept CSIT321 questions that require synthesising information across multiple documents — beyond the reach of a generic LLM without the specific corpus. |
| Error Comparison | Identify examples where a generic LLM clearly provides incorrect or irrelevant answers, then demonstrate EduRAG's accurate, source-grounded response to the same question. |

# 4. Sprint 5 Plan (Next Steps)

| No. | Task | Owner | Due | Priority |
| --- | --- | --- | --- | --- |
| S5-T01 | Define Sprint 5 technical boundary — ChromaDB, Ollama, seeded data scope | Binh | 14 May | High |
| S5-T02 | Finalise GitHub CI workflow | Binh | 16 May | High |
| S5-T03 | Finalise Docker demo workflow | Binh | 18 May | High |
| S5-T04 | Final demo integration gate | Binh | 26 May | High |
| S5-T05–08 | QA checklist, CI validation, benchmark, demo rehearsal bug report | Tung | 15–25 May | High |
| S5-T09–12 | UI readability, UI/API connection, chat history flow, final screenshots | Anmoldeep | 16–26 May | High |
| S5-T13–16 | Setup docs, evidence pack index, implementation summary, task tracking | Tai | 18–27 May | Medium |
| S5-T17–20 | Seeded corpus ingestion, Ollama generation + citations, retrieval QA, RAG limitations doc | Ngoc | 19–25 May | High |
| S5-T21–24 | Demo script, A3 limitations, user-facing feature summary, final alignment check | Andre | 21–27 May | Medium |
| S5-T25 | Marketing strategy — product differentiation and demo narrative | Andre & Tai | 25 May | CRITICAL |

# 5. Key Decisions from Review

| No. | Decision | By |
| --- | --- | --- |
| 1 | Team must develop targeted demo questions that amplify the difference between EduRAG and generic LLMs | Prof. Jun Yan |
| 2 | A video marketing narrative is required for the tech expo in October | Prof. Jun Yan |
| 3 | Marketing strategy (S5-T25) is a top priority for Sprint 5 | Prof. Jun Yan + Team |
| 4 | Next meeting scheduled for 27 May 2026 (Week 12) at 9:30 AM | Team + Prof. Jun Yan |

Document prepared by: Tung Phuong Anh Huynh  |  CSIT321 Project 37, Group 19