SPRINT 6 — SPONSOR REVIEW

EduRAG: An AI-Powered Course Assistant Using Retrieval-Augmented Generation

CSIT321 — Project 37 | Group 19 | University of Wollongong | 05 August 2026

# 1. Sprint 6 Overview

Sprint 6 runs from 27 July to 7 August 2026 and is the final sprint before Assessment 4 (A4) submission. The sprint goal is to turn the supervisor-approved Sprint 6 scope into real, submittable work for A4: MVP iteration evidence, a Requirements Traceability Matrix (RTM), updated architecture documentation, a data-and-video-backed marketing strategy, and a codebase that runs cleanly on the grader's machine. This document summarises the outcomes of the Sprint 6 sponsor review meeting held with Prof. Jun Yan on 05 August 2026 (first spring session).

# 2. Sprint 6 Accomplishments

## 2.1 System Polish and Performance

Building on the Sprint 5 live RAG pipeline, Sprint 6 focused on hardening the system for grader and tech expo readiness:

- Batch document encoding introduced — yielding an 8.6 to 15.5 times speed improvement on embedding time during document ingestion. Same machine and dataset used for timing comparison.

- Setup script upgraded to select between 3 available Ollama LLM models rather than a single hardcoded default, improving flexibility and demonstrating multi-model support.

- 2 real UI bugs identified through in-app usage across all 3 user roles and fixed, with no test regression vs Sprint 5.

- Full Docker Compose stack confirmed to run on a completely fresh machine with no manual fix required — GPU-free base compose required for grader compatibility.

## 2.2 New Features Added in Sprint 6

| Feature | Description | Status |
| --- | --- | --- |
| Rate limiting | API-level rate limiting on the query route to prevent abuse and protect system stability | Done |
| Authentication wiring | JWT-based authentication connected to the live system across all role-based views | Done |
| Ambiguous query short-circuit | Short-circuit logic: ambiguous questions return a clarification prompt rather than a low-confidence answer | Done |
| Fallback labelling | Responses below the retrieval confidence threshold are explicitly labelled as general knowledge — not course-grounded | Done |
| Batch embedding speed-up | 8.6–15.5x speed improvement on document embedding via batch encoding (before/after benchmark documented) | Done |
| Multi-LLM selection | Setup script selects between 3 Ollama LLM models instead of a hardcoded single default | Done |
| Fresh clone verification | Full stack confirmed to run clean on a fresh machine from a cold checkout — no manual intervention needed | Done |

## 2.3 CI/CD and Grading Readiness

Sprint 6 treated grading machine reliability as equal in priority to new features:

- All automated tests pass — no new failures vs Sprint 5.

- CI green on every merge to develop throughout Sprint 6.

- 3 user roles (student, lecturer, admin) manually verified end-to-end.

- 2 independent cold grader dry runs conducted by Tung (T26 and T31) from a completely clean clone — simulating a grader with zero project knowledge.

- README updated with a 'For the Marker' section (T30): minimal steps, expected time, health-check command, and demo account credentials.

- One-command health-check script (scripts/check_demo_ready.py) confirms PASS/FAIL per service after docker compose up.

## 2.4 Marketing Strategy and Video

Sprint 6 produced the first draft marketing video and advanced the marketing strategy to evidence-backed status:

- Draft marketing video produced during the break period: presents EduRAG as a course-specific learning assistant, contrasts it with ChatGPT, and demonstrates the source citation and confidence score features.

- Video reviewed by Prof. Jun Yan at the 05 August 2026 sponsor meeting — received as a good start; formal re-recording planned with animations, slower mouse pacing, and a stronger opening narrative.

- Live Paedia vs generic LLM comparison session (T18a) recorded by Namaratne and Tai — raw footage and results table (5 questions × cited/correct/time) collected for both systems.

- Comparison video (T18c): 2–3 minute MP4 edited and published with a working hosted link.

- Public one-pager (T18d) finalised with real comparison numbers and video link — no placeholders remaining.

## 2.5 Requirements Traceability Matrix

Sprint 6 delivered the RTM required for A4:

- RTM skeleton drafted by Andre (T03): docs/rtm_a4.md with ID, capability, type (functional/non-functional), priority, status, dependency, and notes — sourced from A2 Appendix C/D/F.

- RTM status filled collaboratively by Andre and Binh (T04): every requirement row has a real status (Implemented / Fixture-backed / Planned / Added / Changed / Removed) with an evidence link.

- Non-functional requirements included alongside functional requirements, with dependency order documented.

## 2.6 Architecture Documentation

- ERD v2 and sequence diagrams reviewed and updated by Namaratne (T05) to match the current live schema and API — 100% aligned with Sprint 6 codebase.

- System Design Document updated with a dedicated 'Sprint 6 changes' section (T06).

# 3. Supervisor Feedback from Sprint 6 Review Meeting

Prof. Jun Yan expressed overall satisfaction with the team's progress and confirmed the team appears ahead of schedule relative to the remaining sprint weeks. Key feedback from this meeting:

- Marketing video: Good start. Needs to be re-recorded with animations, a slower and more deliberate mouse pace, and an improved opening that establishes the broader problem (AI-assisted learning need) before introducing EduRAG.

- Scope expansion: The team is encouraged to make EduRAG more configurable and adaptable — supporting multiple subjects and student cohorts, not just one fixed course. The vector database approach is already compatible; the key addition is a subject-selection layer in the UI and ingestion path.

- Database hosting: Free local or AWS free-tier hosting is appropriate for the project demonstration. No paid cloud deployment is expected.

- Remaining work: Most core requirements are near-complete. The team should prioritise stretch goals (scope expansion, comparison video) rather than idle on minor refinements.

# 4. Supervisor / Client Review Status

This section documents the formal review status for the Sprint 6 deliverables as assessed by the project supervisor (Prof. Jun Yan).

| Review Field | Final Value |
| --- | --- |
| Review Status | Reviewed and satisfied. Prof. Jun Yan confirmed at the 05 August 2026 first spring session sponsor meeting that the team is ahead of schedule and the Sprint 6 direction is approved. No critical issues were raised by reviewer. |
| Evidence Link / Meeting Record | Sponsor Meeting (Meeting No. 12) — 05 August 2026, 9:30 AM, Webex. Filed at docs/meetings/sprint6_sponsor_meeting.docx. |
| Feedback Summary | Prof. Jun Yan satisfied with system maturity. Key feedback: (1) Re-record marketing video with animations, slower pacing, and a stronger problem-statement opening. (2) Expand scope — make EduRAG configurable for multiple subjects/students. (3) Use available free resources for database hosting; no paid cloud required. (4) Team is ahead of schedule — pursue stretch goals. (5) Presentation structure (what we did, challenges, how we overcame them) commended — maintain this in the A4 report. |
| Report Wording | Review status is confirmed as reviewed and satisfied based on the 05 August 2026 sponsor meeting (Prof. Jun Yan). The final wording in the A4 report must match the evidence index exactly. Any formal sign-off document from Prof. Jun Yan should be appended to the A4 evidence pack (docs/a4_evidence_index.md) before submission. |

# 5. Known Limitations (Sprint 6)

| Limitation | Impact | Next Iteration |
| --- | --- | --- |
| Data model not fully wired — 7 of 9 tables still disconnected from live PostgreSQL | Advanced admin and audit features unavailable in live demo | Wire remaining tables in Sprint 7 where prioritised |
| No formal retrieval accuracy benchmark against a labelled test set | Cannot make a precise numerical accuracy claim for A4 | Formal benchmark (T08) targeted for 04 August 2026 |
| Admin dashboard is read-only | Admin can view but cannot manage users or documents through the UI | Wire admin write actions in a later sprint |
| Marketing video requires re-recording | Draft video is not yet suitable for tech expo — mouse pacing too fast, no animations, opening narrative needs strengthening | Re-recording assigned to Tai & Namaratne (T18a–T18c) |

# 6. Key Decisions from Sprint 6 Review

| No. | Decision | Decided By |
| --- | --- | --- |
| 1 | Marketing video must be re-recorded with animations, slower pacing, and a stronger problem-statement opening narrative | Prof. Jun Yan |
| 2 | Team is encouraged to expand scope — make EduRAG configurable for multiple subjects and student cohorts | Prof. Jun Yan |
| 3 | Database hosting: free local or AWS free-tier is appropriate; no paid cloud infrastructure required for the project | Prof. Jun Yan |
| 4 | Sprint 7 plan to be issued by Binh after Tung files meeting evidence (T14) | Thanh Binh Tran |
| 5 | Post-A4 deliverable: report/slides, final zip, and rehearsal | Team Discussion |

Document prepared by: Tung Phuong Anh Huynh  |  CSIT321 Project 37, Group 19