SPRINT 7 — SUPERVISOR REVIEW

EduRAG: An AI-Powered Course Assistant Using Retrieval-Augmented Generation

CSIT321 — Project 37 | Group 19 | University of Wollongong | 19 August 2026

# 1. Sprint 7 Overview

Sprint 7 ran from 5 to 18 August 2026, building directly on the multi-subject scope agreed at the Sprint 6 supervisor review. The sprint's main track wired the previously unused PostgreSQL tables (users, courses, enrollments) into real authentication and course/enrollment APIs, delivering the supervisor’s request for configurable multi-subject, multi-cohort support. A parallel track delivered a formal retrieval-accuracy benchmark and progressed the marketing video re-record. This document summarises the outcomes of the Sprint 7 supervisor review meeting held with Prof. Jun Yan on 19 August 2026.

# 2. Sprint 7 Accomplishments

## 2.1 Multi-Subject Database & API Wiring

The team reported that the real database schema is now wired into the application via the API layer, replacing the previous hardcoded/fixture-based approach — matching the multi-subject track planned for this sprint (T02–T04). Individual task sign-off in the tracker had not yet been formally updated as of the review meeting; see Section 5.

## 2.2 Retrieval Accuracy Benchmark

- Formal retrieval accuracy benchmark (T07) completed by Thi Hong Ngoc Nguyen — a labelled test set with precision and recall measured against the current pipeline. Ran independently of the rest of the sprint and finished the same day it started.

## 2.3 Database Hosting Decision

- The team decided to self-host the shared PostgreSQL database on a team member's own computer, using Tailscale to share access across the group — a cost-saving alternative to cloud hosting, consistent with the supervisor’s Sprint 6 guidance that free local or AWS free-tier hosting is appropriate.

## 2.4 Marketing Video Progress

- Re-recording of the comparison video (T08) is in progress but currently paused: several optional/stretch features are still unbuilt, and the team has not yet received the subject coordinator's requirements on video length and required content.

# 3. Supervisor Feedback from Sprint 7 Review Meeting

Prof. Jun Yan reconfirmed the stretch goals raised previously — personalising the model to each user's learning style and preferences, and in-app model configuration without a system restart — and provided the following additional feedback:

- Security should not be implemented in an ad hoc way. Requirements should be identified and analysed from a risk perspective, documented, and reflected in the system design, so that every security decision is traceable back to a design decision, a requirement, and the underlying risk.

- Per the project's Agile requirements structure, security can be treated as an optional/stretch feature, to be implemented if time and budget allow.

- Provided a general briefing on Expo format and requirements based on prior years (see Section 7); recommended the team confirm the exact current-year format with the subject coordinator, John Le.

- As in previous reviews, reiterated that demonstration material should clearly highlight the gap between EduRAG and generic large language models, supported by results and comparisons.

# 4. Supervisor / Client Review Status

This section documents the formal review status of the Sprint 7 deliverables as assessed by the project supervisor.

| Review Field | Final Value |
| --- | --- |
| Review Status | Reviewed — stretch-goal direction confirmed. Prof. Jun Yan confirmed at the 19 August 2026 supervisor meeting that the database hosting decision and stretch-goal scope (personalisation, in-app model configuration) are approved. Formal security implementation is deferred pending risk-based design documentation. |
| Evidence Link / Meeting Record | Supervisor Meeting (Meeting No. 15) — 19 August 2026, 9:30 AM, Webex. No separate meeting-minutes file is committed to the repo; this supervisor review document is the meeting record. Filed at docs/meetings/sprint7_supervisor_review.docx. |
| Feedback Summary | Prof. Jun Yan satisfied with direction. Key feedback: (1) Treat security as an optional/stretch feature, researched and documented on a risk basis before implementation; (2) Local/Tailscale database hosting confirmed appropriate, no paid cloud required; (3) Confirm Expo format, poster, and video requirements with the subject coordinator; (4) Continue to design demonstration material that highlights the EduRAG vs generic-LLM gap; (5) Bring an updated, working demo to the next supervisor meeting. |
| Report Wording | Review status is confirmed as reviewed and stretch-goal direction confirmed, based on the 19 August 2026 supervisor meeting (Prof. Jun Yan). Any formal sign-off document from Prof. Jun Yan should be appended to the relevant evidence pack before submission. |

# 5. Known Limitations (Sprint 7)

| Limitation | Impact | Next Iteration |
| --- | --- | --- |
| Task tracker not yet updated to reflect verbally reported progress on T02–T04 | Cannot confirm sprint completion status from the tracker alone | Reconcile tracker status before the sprint wrap-up (T10) |
| No live demo shown at this supervisor review | Supervisor could not visually verify the multi-subject flow | Prepare an updated, working demo for the next supervisor meeting |
| Marketing video re-record (T08/T09) paused | Video not yet ready for Expo submission | Resume once subject-coordinator requirements are confirmed (Tai & Andre) |
| Security implemented ad hoc so far (rate limiting only, no risk documentation) | Security posture not yet traceable to requirements or design | Produce risk-based security documentation next sprint, treated as an optional feature |

# 6. Key Decisions from Sprint 7 Review

| No. | Decision | Decided By |
| --- | --- | --- |
| 1 | Database hosted locally via Tailscale rather than paid cloud | Team (consistent with Prof. Jun Yan's Sprint 6 guidance) |
| 2 | Security to be treated as an optional/stretch feature, researched and documented on a risk basis before implementation | Prof. Jun Yan |
| 3 | Marketing video finalisation to wait for the subject coordinator's Expo requirements | Prof. Jun Yan + Team |
| 4 | Team to obtain official Expo format, poster, and video requirements from the subject coordinator (John Le) | Team Discussion |
| 5 | Updated, working live demo to be prepared for the next supervisor meeting | Team Discussion |

# 7. Expo Briefing (New Information)

Prof. Yan outlined the general Expo format based on prior years, noting the exact format can vary and will be confirmed by the subject coordinator, John Le:

| Requirement | Detail |
| --- | --- |
| Live demonstration | Each team is allocated a desk (not a full booth) and must run the application live, rather than only playing a video. |
| Poster | Each team must prepare and display a poster at their desk. |
| Marketing video | Each team must show a marketing/explainer video covering the project's motivation and differentiation. |
| Judging – round 1 | Judges, visitors, and industry guests visit each desk, ask questions, and assess the live demo and poster. |
| Judging – round 2 | A shortlist of finalists (roughly the top 5–10 teams, depending on numbers) present on stage to a panel and answer audience questions. |
| Format & timing | Runs as a full afternoon session, concluding with award announcements at approximately 5 PM. |
| Judging emphasis | Industry judges assess practical value — teams should clearly explain the gap in existing AI-assisted tools, why it matters, and support this with results compared against generic large language models. |

Official confirmation of the current year's format, poster specifications, and video requirements (including length) is still pending from the subject coordinator.

Document prepared by: Tung Phuong Anh Huynh  |  CSIT321 Project 37, Group 19