Sprint 3 Internal Integration Checkpoint

Project: Paedia EduRAG, CSIT321 Project 37, Group 19 | Owner: Thanh Binh Tran | Date: 22 April 2026 | Purpose: Confirm that the Sprint 3 backend/RAG work is ready for team handoff and Sprint 4 preparation.

# 1. Checkpoint Summary

The Sprint 3 backend infrastructure and RAG proof-of-concept track are ready for internal handoff. The Docker stack, PostgreSQL schema, one-PDF RAG notebook, prompt strategy, and RAG configuration benchmark are all present in the project workspace.

Scope note: this checkpoint does not claim that a production API or finished application server exists yet. The Compose app service is still a bootstrap workspace container; the validated runtime pieces are PostgreSQL, ChromaDB, Ollama, and the executed notebook workflow.

No demo recording link was available at the time of this checkpoint. Until the team adds a recording link or meeting-minute reference, this file can stand in as written checkpoint evidence.

# 2. Evidence Checklist

| Area | Status | Evidence |
| --- | --- | --- |
| Docker infrastructure stack | Ready | docker-compose.yml, .env.example, README_docker.md, and optional docker-compose.gpu.yml; Compose config validated. |
| Running backend services | Ready | postgres, chromadb, and ollama containers were up; PostgreSQL reported healthy. The app service remains bootstrap-only and is not a callable API yet. |
| PostgreSQL schema | Ready | db/migrations/001_initial_schema.sql and db/seed/development.sql exist and have been applied to the live container. |
| Seed data | Ready | Live database contained users, courses, documents, conversation messages, and audit logs. |
| RAG PoC notebook | Ready | notebooks/rag_poc.ipynb contains executed code cells and output evidence using the Batch 7 RAG defaults. |
| Source material | Ready | materials/book_embNLP_draft.pdf was used as the first real PDF. |
| Embedding model | Ready | sentence-transformers/all-MiniLM-L6-v2. |
| Vector store | Ready | ChromaDB with course_id metadata filtering. |
| LLM runtime | Ready | Ollama has qwen3:14b installed. |
| Prompt strategy | Ready | docs/prompt_strategy.md selects the safety-first evidence-cited RAG prompt. |
| RAG configuration | Ready | docs/rag_config.md selects chunk_size=1024, overlap=0, top_k=5, threshold 0.65; the notebook has been rerun with the same defaults. |
| Contribution bundle | Ready | The Sprint 3 RAG/backend files are synced into the project workspace for review. |

# 3. Demo Walkthrough

Internal demo order:

Show the root Docker stack with docker compose ps.

Show PostgreSQL seed counts and explain the core relational tables.

Open notebooks/rag_poc.ipynb and show the successful execution outputs.

Show ingestion of materials/book_embNLP_draft.pdf.

Show chunking, embedding, and ChromaDB storage with course_id.

Show an in-scope query returning answer text with citations.

Show the fallback behaviour for an off-topic query.

Show docs/prompt_strategy.md and docs/rag_config.md as the frozen Sprint 3 defaults.

Explain which teammates are now unblocked for Sprint 4.

# 4. Frozen Backend Decisions

| Decision | Current Value |
| --- | --- |
| Local stack | Docker Compose with bootstrap app, postgres, chromadb, ollama |
| Relational database | PostgreSQL |
| Vector database | ChromaDB |
| Embedding model | sentence-transformers/all-MiniLM-L6-v2 |
| Local generation model | qwen3:14b through Ollama |
| Prompt default | Safety-first evidence-cited RAG |
| Chunk size | 1024 characters |
| Chunk overlap | 0 characters |
| Retrieval top-k | 5 |
| Fallback threshold | Cosine distance 0.65 |
| Course isolation | course_id metadata filter |

# 5. Teammate Handoff

| Teammate | Status | What They Can Use Now | Remaining Caveat |
| --- | --- | --- | --- |
| Anmoldeep Singh | Unblocked for UI-to-backend planning | Notebook query flow, prompt output format, citation structure, fallback behaviour, and Docker service contract. | A formal API wrapper is not implemented yet; initial integration should wait for a thin API/function wrapper or explicitly call notebook-derived code during prototyping. |
| Tai Huynh | Unblocked for API, ethics, and System Design v2 consolidation | PostgreSQL schema, RAG config, prompt strategy, retrieval edge cases, Docker contract, and benchmark results. | Larger labelled query corpus is still needed before final evaluation claims are strong. |
| Kahavidanage Namaratne | Unblocked for ERD v2, DFD v2, error paths, and storage sizing | Actual SQL schema, ChromaDB metadata design, Docker topology, retrieval edge cases, and data-store assumptions. | ChromaDB stores vectors outside the relational schema, so ERD should not model embeddings as PostgreSQL rows. |

# 6. Open Follow-Ups

| Follow-Up | Owner | Reason |
| --- | --- | --- |
| Add actual demo recording link or meeting-minute reference | Binh / Tung | Not available in the local workspace during this checkpoint. |
| Rerun benchmark with tests/test_queries.json once available | Binh / Tung | Batch 7 used a small provisional query set because the larger 31-question corpus was not present locally. |
| Decide UI integration boundary | Binh / Anmoldeep / Tung | The backend infrastructure and notebook evidence are ready, but a formal API wrapper is still a Sprint 4 integration decision. |
| Update ERD and DFD from actual schema and error paths | Namaratne | Sprint 3 backend outputs now provide concrete implementation evidence. |
| Consolidate outputs into System Design Document v2 | Tai | Backend artefacts are now ready for documentation handoff. |

# 7. Verdict

The Sprint 3 backend infrastructure and RAG PoC track are ready for checkpoint review. The project now has enough backend evidence for Sprint 4 planning: runnable infrastructure services, a concrete relational schema, a real one-PDF RAG PoC, selected prompt defaults, selected retrieval defaults, and a clear handoff path for UI, API, ethics, ERD, DFD, and report consolidation work.